PRODUCT REQUIREMENTS DOCUMENT

CodePath AI

Your AI Coding Mentor — Personalized Roadmap, Zero Fluff

| Version | 1.0 — MVP |
| --- | --- |
| Status | Draft — For Review |
| Date | February 2026 |
| Target Launch | Q2 2026 (12-Week Build) |
| Audience | Founders, Designers, Developers |

Confidential — Internal Use Only

# 1. Executive Summary

CodePath AI is a free, AI-powered coding education platform built for people who want to learn to code without the burden of long tutorials, rigid curricula, or paywalled content. The platform acts as a personal AI mentor: it learns who you are, what you want to achieve, and builds a dynamic coding roadmap tailored specifically to you — then guides you through it, one 15-minute session at a time.

Unlike every existing platform that forces all learners down the same path, CodePath AI treats each user as an individual. Whether your goal is to land a developer job, build your own app, or add a skill to your resume, the AI crafts your journey and adapts it in real time based on how you learn.

| The Problem | Our Solution | Our Edge |
| --- | --- | --- |
| Beginners are overwhelmed by rigid, one-size-fits-all platforms. Long tutorials kill motivation. Paywalls block access. Courses teach syntax but not real-world building. | An AI mentor that learns your goal, creates your personal roadmap, teaches in micro-sessions, and adapts to your pace — all for free. | Goal-first onboarding. True AI personalization. Build-as-you-learn projects. No paywalled content for core learning. No course that fits everyone the same way. |

# 2. Product Vision & Goals

## 2.1 Vision Statement

To become the most personalized, accessible, and effective coding education tool in the world — where every learner feels like they have a senior developer friend guiding them, regardless of their background or budget.

## 2.2 Business Goals

- Acquire 10,000 active users within 90 days of public launch.

- Achieve a Day-7 retention rate of 40% or higher.

- Maintain an NPS score of 50+ from early adopters.

- Establish a freemium monetization model that sustains the product within 6 months of launch.

- Differentiate clearly from Codecademy, Mimo, and SoloLearn in user perception.

## 2.3 Product Goals (MVP)

- Deliver a goal-first onboarding that produces a personalized roadmap in under 3 minutes.

- Enable in-browser coding with instant feedback — no local setup required.

- Provide an AI mentor that is context-aware across the user's full learning history.

- Design every lesson to be completable in 15 minutes or less.

- Ensure every user builds at least one real project in their first week.

# 3. Target Users

## 3.1 Primary Persona — The Busy Beginner

| Attribute | Detail |
| --- | --- |
| Name | Adaeze, 27 |
| Occupation | Administrative officer by day, aspiring developer by night |
| Goal | Transition into a tech career within 12 months without quitting her job |
| Pain Points | No time for 40-hour courses. Gets lost choosing what to learn. Tried Codecademy but felt like she was learning in a vacuum — no real projects, no direction. |
| What She Needs | A clear roadmap to her goal. Short sessions she can do on lunch breaks. Something that tells her exactly what to do next — and why. |
| Success Metric | She gets her first job offer 9 months after signing up, having built 6 real projects through the platform. |

## 3.2 Secondary Personas

| Persona | The App Builder | The Curious Student |
| --- | --- | --- |
| Description | Non-technical founder or professional who wants to build their own product idea | University student or recent grad who wants to supplement formal education with practical skills |
| Primary Goal | Build a working prototype of their app idea | Get job-ready faster than their degree alone allows |
| Key Need | Project-driven learning that aligns with their specific app idea | Portfolio projects and interview prep layered into the curriculum |

# 4. Competitive Analysis

| Platform | Strengths | User Complaints | Free Tier | AI Personalization |
| --- | --- | --- | --- | --- |
| Codecademy | Strong brand, structured paths, in-browser editor | Can't build independently after finishing. Buggy editor. No real-world projects. | Very limited | Low |
| Mimo | Mobile-first, bite-sized, beginner-friendly | Only 2 free exercises. Discussion locked for free users. Feels more like a quiz app than real learning. | Heavily locked | Medium |
| SoloLearn | Huge community, gamified, good for mobile | Explanations too brief. No real projects. Teaches recognition, not building. | Good | Low |
| The Odin Project | Completely free, excellent content, real projects | Overwhelming for beginners. Fully self-directed. No AI guidance. High dropout. | 100% Free | None |
| CodePath AI | Goal-first, AI-personalized roadmap, micro-sessions, build-as-you-learn | — | Core learning free | High |

## 4.1 Our Differentiated Position

CodePath AI sits in a gap that no current platform occupies: the intersection of true AI personalization, micro-session design, real project building, and a free core tier. Our tagline captures this precisely:

"The AI coding mentor that builds your personal roadmap, adapts to your pace, and never wastes your time."

# 5. Feature Requirements

Features are organized into three phases aligned with the 12-week build timeline. Priority levels: Must Have (P0), Should Have (P1), Nice to Have (P2).

PHASE 1 — THE CORE LOOP  (Weeks 1–6)

| F-001 | Goal-First Onboarding | P0 | Phase 1 |
| --- | --- | --- | --- |
| Desc | Replaces the traditional 'pick a language' entry with a goal-selection flow. User selects their objective (job, app, website, freelancing), self-rates their skill level (none / some / comfortable), and sets a daily time commitment. All three inputs feed the AI roadmap generator. |  |  |
| Reqs | - Goal selection UI with 6+ goals - Skill self-assessment (3 levels) - Daily time input (15 / 30 / 60 min) - AI roadmap generated within 10 seconds - Onboarding completable in under 3 minutes |  |  |

| F-002 | AI-Generated Personal Roadmap | P0 | Phase 1 |
| --- | --- | --- | --- |
| Desc | A visual, interactive roadmap unique to each user. Displays milestones, estimated time per milestone, current position, and next recommended action. Updates automatically as the user progresses or changes goals. |  |  |
| Reqs | - Visual milestone map UI - Estimated time-to-completion per stage - 'You Are Here' indicator - Dynamic updates on goal change - Shareable roadmap link (read-only) |  |  |

| F-003 | Context-Aware AI Mentor Chat | P0 | Phase 1 |
| --- | --- | --- | --- |
| Desc | An AI assistant with full awareness of the user's roadmap position, past lesson performance, and previously asked questions. Provides explanations, hints, and encouragement. Never gives away answers directly — uses Socratic method to guide thinking. |  |  |
| Reqs | - Persistent conversation history per user - Roadmap + lesson context injected into every prompt - Three explanation modes (simple / detailed / analogy) - Hint system that progressively reveals rather than solves - Response time under 3 seconds |  |  |

| F-004 | Micro-Lesson Engine | P0 | Phase 1 |
| --- | --- | --- | --- |
| Desc | Every lesson follows a strict 15-minute maximum. Structure: concept explanation → worked example → guided practice → mini-challenge. In-browser code editor with sandboxed execution. Instant feedback on code submission. |  |  |
| Reqs | - In-browser Monaco/CodeMirror editor - Code execution via Piston API (sandboxed) - Instant correctness feedback with explanation - Lesson completion tracking - Estimated time shown before starting |  |  |

| F-005 | Build-As-You-Learn Projects | P0 | Phase 1 |
| --- | --- | --- | --- |
| Desc | A mini project triggered every 3–5 lessons. Projects are aligned to the user's stated goal (e.g., webpage for someone pursuing freelancing, CLI tool for someone pursuing employment). The AI guides the user step-by-step but requires them to write all the code. |  |  |
| Reqs | - Goal-aligned project briefs - AI-guided step flow (not code giveaway) - Submittable and reviewable output - Project stored in user portfolio - Sharable project link |  |  |

PHASE 2 — DEPTH & RETENTION  (Weeks 7–10)

| F-006 | Adaptive Difficulty Engine | P1 | Phase 2 |
| --- | --- | --- | --- |
| Desc | Tracks time-on-task, hint usage, and attempt count per lesson. Automatically adjusts the complexity of subsequent lessons: slower learners receive simplified explanations and re-teaching; faster learners are accelerated with added challenge modes. |  |  |
| Reqs | - Attempt counter per lesson - Hint-usage tracker - Time-on-task measurement - Difficulty adjustment algorithm (3 tiers) - Adaptive next-lesson selection |  |  |

| F-007 | Personalized Re-engagement System | P1 | Phase 2 |
| --- | --- | --- | --- |
| Desc | Tracks session gaps and sends goal-referenced re-engagement messages. Unlike generic push notifications, messages reference the user's roadmap: 'You're 2 lessons from finishing your first project.' Includes streak tracking with milestone rewards. |  |  |
| Reqs | - Session gap detection (24h / 3d / 7d) - Goal-referenced message templates - Email + in-app notification channels - Streak counter with visual display - Comeback bonus system |  |  |

| F-008 | AI Code Review | P1 | Phase 2 |
| --- | --- | --- | --- |
| Desc | Post-project AI review that evaluates submitted code not just for correctness, but for quality, style, and best practices. Written in the voice of a senior developer: explains what works, what could be improved, and the underlying concept behind each suggestion. |  |  |
| Reqs | - Correctness pass/fail evaluation - Style and best practices analysis - Explanation of each improvement (not just flagging) - 'Senior dev voice' tone tuning - Re-submission after improvements |  |  |

| F-009 | Capability-First Progress Dashboard | P1 | Phase 2 |
| --- | --- | --- | --- |
| Desc | A personal dashboard that shows what the user can now DO, not just XP or badges. Includes: skills acquired in plain English ('You can now build a responsive webpage'), roadmap completion %, projects built, and weekly activity heatmap. |  |  |
| Reqs | - Skill capability summary (plain English) - Roadmap % completion bar - Projects portfolio grid - Weekly activity heatmap - Shareable progress snapshot |  |  |

| F-010 | Goal Pivot & Roadmap Refresh | P1 | Phase 2 |
| --- | --- | --- | --- |
| Desc | Users can update their goal at any time. The AI regenerates the roadmap, preserving completed lessons and milestones, and shows a clear diff of what changes. No starting from scratch. Completed skills are always retained. |  |  |
| Reqs | - Goal update flow (accessible from dashboard) - AI roadmap regeneration on goal change - Progress preservation algorithm - Roadmap delta view (what changes vs. what stays) - Change confirmation step |  |  |

PHASE 3 — GROWTH & MOAT  (Post-Launch)

| F-011 | Community + Peer Challenges | P2 | Phase 3 |
| --- | --- | --- | --- |
| Desc | A curated community layer where users at similar roadmap stages can view each other's projects, post questions, and participate in optional weekly coding challenges. Grouped by stage — not by language or level — so conversations are always contextually relevant. |  |  |
| Reqs | - Cohort-based user grouping (by roadmap stage) - Project showcase feed - Weekly challenge system - Peer reaction system (no public comment toxicity controls) - Moderation tools |  |  |

| F-012 | Shareable Portfolio & Roadmap Card | P2 | Phase 3 |
| --- | --- | --- | --- |
| Desc | Auto-generated visual 'coding card' showing the user's roadmap, skills acquired, and projects built. Triggered at key milestones. One-click sharing to LinkedIn, Twitter/X, or WhatsApp. Functions as both a portfolio artifact and a viral acquisition loop. |  |  |
| Reqs | - Auto-generated card design (branded) - Milestone-triggered generation - LinkedIn / Twitter / WhatsApp sharing - Embeddable public profile link - Custom card background options |  |  |

| F-013 | Voice-Mode AI Mentor | P2 | Phase 3 |
| --- | --- | --- | --- |
| Desc | A hands-free mode where users can speak to their AI mentor and receive spoken responses. Ideal for commutes or low-screen time windows. Supports conversational quizzing, concept explanation, and progress check-ins. Zero competitor currently offers this. |  |  |
| Reqs | - Speech-to-text input (Whisper API or Web Speech API) - Text-to-speech output (ElevenLabs or browser TTS) - Commute-mode UI (large buttons - minimal screen) - Concept Q&A and verbal quiz modes - Context-aware (knows user's roadmap) |  |  |

| F-014 | Job-Ready Mode & AI Mock Interviews | P2 | Phase 3 |
| --- | --- | --- | --- |
| Desc | Unlocked when the user's roadmap is 70%+ complete for job-track goals. Includes: AI-simulated technical interviews with feedback, a job-readiness score based on skills and projects, and resume project prompts designed to fill portfolio gaps. |  |  |
| Reqs | - Job-readiness score algorithm - AI mock technical interview (text-based) - Per-question feedback with improvement suggestions - Resume project prompt generator - Interview history and progress tracking |  |  |

# 6. Technical Architecture

## 6.1 Recommended Tech Stack

| Layer | Technology | Alternative | Rationale |
| --- | --- | --- | --- |
| Frontend | Next.js 15 + Tailwind CSS | Vite + React | SSR for SEO, fast deploy on Vercel, large ecosystem |
| AI / LLM | Claude API (claude-sonnet-4-20250514) | OpenAI GPT-4o | Best long-context reasoning, nuanced educational tone, generous rate limits |
| Database | Supabase (PostgreSQL) | PlanetScale / Neon | Auth + DB + real-time subscriptions in one platform, generous free tier |
| Code Editor | Monaco Editor | CodeMirror 6 | Same editor as VS Code; familiar UX for learners transitioning to real tools |
| Code Execution | Piston API (self-hosted) | Judge0 / Sphere Engine | Free, sandboxed, supports 30+ languages, no vendor lock-in |
| Auth | Supabase Auth | Clerk / Auth0 | Native to Supabase, supports Google + GitHub OAuth + magic links out of the box |
| Hosting | Vercel (frontend) | Netlify | Zero-config Next.js deploy, edge functions, built-in analytics |
| Backend Workers | Railway | Fly.io / Render | Simple deploy for background jobs (re-engagement, AI batch tasks) |
| Analytics | PostHog | Mixpanel | Open-source, free tier, session replay + product analytics in one |
| Email | Resend | SendGrid | Developer-friendly, generous free tier, React Email templates |

## 6.2 System Architecture Overview

The platform follows a modern JAMstack architecture with three core services:

- Next.js Frontend — Handles UI rendering, routing, and direct Supabase queries for non-AI features. Deployed on Vercel edge network for global low-latency.

- AI Orchestration Layer — A thin server-side API layer (Next.js API routes or Railway workers) that constructs context-enriched prompts from user data and routes them to the Claude API. This layer handles prompt versioning, context injection, and response post-processing.

- Supabase Backend — Single source of truth for user profiles, roadmap state, lesson progress, project submissions, and conversation history. Row-level security ensures data isolation between users.

## 6.3 AI Context Architecture

The AI mentor's quality depends entirely on the richness of context passed with every request. Each AI call includes:

- User profile: goal, skill level, daily time commitment, weeks since joining

- Current roadmap position: current milestone, lessons completed, lessons remaining

- Performance history: average attempts per lesson, most-used hint topics, struggle areas

- Conversation history: last 10 exchanges (rolling window for token efficiency)

- Current lesson content: the specific concept being taught and expected output

This context is assembled by the orchestration layer before every API call, ensuring the AI always responds as a mentor who knows the user's complete journey — not a generic chatbot.

# 7. Non-Functional Requirements

| Category | Requirement | Acceptance Criteria |
| --- | --- | --- |
| Performance | AI mentor responses must feel instant | < 3 second response time for 95th percentile of requests |
| Performance | Page load must not impede session flow | Core Web Vitals: LCP < 2.5s, FID < 100ms, CLS < 0.1 |
| Performance | Code execution must not block UI | Piston API calls async; loading state shown; result in < 5s |
| Reliability | Platform uptime during peak usage hours | 99.5% uptime SLA; Vercel + Supabase managed infrastructure |
| Security | User code execution is sandboxed | Piston API isolates all code execution; no server access possible |
| Security | User data privacy and isolation | Supabase RLS policies enforce per-user data isolation at DB level |
| Scalability | System must handle 10k concurrent users at launch | Stateless frontend on edge; DB connection pooling via Supabase |
| Accessibility | Platform usable by users with disabilities | WCAG 2.1 AA compliance; keyboard navigation; screen reader support |
| Mobile | Full functionality on mobile browsers | Responsive layout down to 375px; touch-optimized code editor |
| Offline | Lesson content readable without connection | Lesson text cached via service worker; editor requires connection |

# 8. Success Metrics & KPIs

The following metrics define MVP success. They are tracked from day 1 using PostHog. Metrics are reviewed weekly by the product team.

| Metric | Target | Measurement | Why It Matters |
| --- | --- | --- | --- |
| Day-7 Retention | ≥ 40% | Users active on day 7 / total signups | Primary signal that the core learning loop works. If users return on day 7, the habit is forming. |
| Onboarding Completion | ≥ 60% | Users who complete goal → roadmap flow | If users drop before getting their roadmap, the first impression is broken. Fix onboarding before anything else. |
| Avg. Session Length | 12–18 min | Session duration via PostHog | Validates that 15-min lesson design is holding. Too short = not engaging; too long = lessons aren't scoped correctly. |
| Projects Built / Active User | ≥ 3 / month | Project submissions in first 30 days | Core promise of the product. If users aren't building, the build-as-you-learn loop has failed. |
| AI Interactions / Session | ≥ 2 | Mentor chat messages per session | Measures whether users are engaging with the AI or ignoring it. Low = discoverability or trust problem. |
| NPS Score | ≥ 50 | In-app NPS survey at lesson 5 and project 1 | Leading indicator of word-of-mouth growth and long-term retention. Tracked by cohort. |
| Activation Rate | ≥ 50% | Users who complete lesson 1 / total signups | First-lesson completion is the single most predictive metric for long-term retention. |
| Roadmap Satisfaction | ≥ 70% positive | Post-onboarding survey: 'Does your roadmap feel right for you?' | Validates that AI personalization is actually landing. Poor scores mean the roadmap generation needs tuning. |

# 9. 12-Week Build Timeline

| Period | Focus | Key Deliverables | Milestone |
| --- | --- | --- | --- |
| Weeks 1–2 | Foundation | Auth system, user accounts, goal-first onboarding UI, AI roadmap generation API, basic roadmap display | Users can sign up and receive a personalized roadmap |
| Weeks 3–4 | Core Learning Loop | In-browser Monaco editor, Piston code execution integration, first 10 lessons (HTML + CSS), instant feedback engine | Users can complete their first coding lesson in-browser |
| Weeks 5–6 | AI Mentor | Context-aware AI mentor chat, prompt engineering with user context, hint system, Socratic response tuning, first mini-project | Users can build their first mini-project with AI guidance |
| Weeks 7–8 | Retention Systems | Progress dashboard, streak system, re-engagement email setup, 10 additional lessons (JavaScript basics), beta recruitment (50 users) | 50 beta users using the product daily |
| Weeks 9–10 | Depth Features | AI code review system, adaptive difficulty v1, goal pivot flow, PostHog analytics integration, bug fixes from beta feedback | Adaptive system live; beta NPS collected and acted on |
| Weeks 11–12 | Launch Prep | Shareable roadmap card, performance optimization, accessibility audit, Product Hunt assets, launch checklist completion | Public launch on Product Hunt |

# 10. Monetization Strategy

CodePath AI launches with a free-first model. The free tier is not crippled — it is genuinely useful and complete for core learning. Monetization is layered in post-traction without compromising the brand promise.

| Tier | What's Included | What's Not Included |
| --- | --- | --- |
| Free Forever | Full roadmap generation, unlimited lessons, in-browser editor, AI mentor chat (fair-use limit: 20 msgs/day), all Phase 1 & 2 features, unlimited project submissions | AI code review (3 free/month), voice mode, community features, job-ready mode, priority AI response speed |
| Pro — $12/mo | Everything in Free + unlimited AI mentor messages, unlimited AI code review, voice mode, community access, job-ready mode + mock interviews, priority AI speed | Team/organizational features, custom roadmap templates, white-label options |
| Teams — TBD | Pro features for groups + admin dashboard, team progress tracking, custom roadmap templates for cohorts, dedicated support | Defined post-MVP based on early enterprise interest |

# 11. Risks & Mitigations

| # | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| 1 | AI API costs scale faster than revenue | High | Use token-efficient prompt design. Cache frequent roadmap patterns. Implement fair-use limits on free tier. Monitor cost-per-user weekly. |
| 2 | Roadmap quality is poor for niche goals | High | Curate a library of 20 pre-validated roadmap templates the AI selects from and personalizes, rather than generating fully from scratch. |
| 3 | Users drop off after roadmap generation but before lesson 1 | High | Design onboarding to flow directly into first lesson within 60 seconds. Immediate value delivery, no waiting. |
| 4 | Code execution security vulnerabilities | Critical | Use Piston API's fully sandboxed containers. Never execute user code on primary servers. Regular security audits. |
| 5 | Lesson content quality is inconsistent | Medium | Invest in 50 high-quality seed lessons before launch. Use AI to generate drafts; human review all P0 content. |
| 6 | AI mentor gives incorrect technical advice | Medium | Append explicit accuracy instructions to all prompts. Add user-facing error report button. Monitor flagged responses weekly. |
| 7 | Competitor launches similar product during build | Medium | Speed is the moat at this stage. Launch at 12 weeks regardless of polish. Iterate publicly. |

# 12. Open Questions & Decisions

| Question | Options Being Considered | Decision Needed By |
| --- | --- | --- |
| What is the product name at launch? | CodePath AI / MentorPath / PathAI / Custom name | Week 1 — needed for domain & brand assets |
| Which goal categories does onboarding support at launch? | Job-ready / Build an app / Freelancing / General coding / Side project / Academic | Week 1 — blocks onboarding build |
| How many seed lessons are required before launch? | 20 lessons (minimal viable) vs. 50 lessons (safer launch) | Week 2 — content pipeline must start immediately |
| Do we build mobile app at launch or web-only? | PWA (progressive web app) vs. native iOS/Android vs. web-only for MVP | Week 2 — affects design scope significantly |
| What is the fair-use limit for free AI mentor messages? | 10 / day vs. 20 / day vs. unlimited with soft throttle | Week 4 — needed for free tier definition |
| Do we allow users to choose their programming language or let the AI decide? | AI decides based on goal vs. user selects vs. AI recommends with override | Week 1 — core to onboarding design |

# 13. Appendix — Feature Priority Summary

| ID | Feature Name | Priority | Phase | Est. Effort |
| --- | --- | --- | --- | --- |
| F-001 | Goal-First Onboarding | P0 | Phase 1 | 1 week |
| F-002 | AI-Generated Personal Roadmap | P0 | Phase 1 | 1.5 weeks |
| F-003 | Context-Aware AI Mentor Chat | P0 | Phase 1 | 2 weeks |
| F-004 | Micro-Lesson Engine | P0 | Phase 1 | 2 weeks |
| F-005 | Build-As-You-Learn Projects | P0 | Phase 1 | 1 week |
| F-006 | Adaptive Difficulty Engine | P1 | Phase 2 | 1.5 weeks |
| F-007 | Personalized Re-engagement System | P1 | Phase 2 | 1 week |
| F-008 | AI Code Review | P1 | Phase 2 | 1 week |
| F-009 | Capability-First Progress Dashboard | P1 | Phase 2 | 1 week |
| F-010 | Goal Pivot & Roadmap Refresh | P1 | Phase 2 | 0.5 weeks |
| F-011 | Community + Peer Challenges | P2 | Phase 3 | 3 weeks |
| F-012 | Shareable Portfolio & Roadmap Card | P2 | Phase 3 | 1 week |
| F-013 | Voice-Mode AI Mentor | P2 | Phase 3 | 2 weeks |
| F-014 | Job-Ready Mode & AI Mock Interviews | P2 | Phase 3 | 2.5 weeks |

This document is a living artifact. Update as decisions are made and scope evolves.

CodePath AI PRD v1.0  |  February 2026  |  Confidential